LegalEase

Phase-Wise Project Development Document | AI Legal Document Generator

# 1. Project Overview

LegalEase is an AI-assisted legal document drafting application intended to prepare first drafts from structured user input. The project blueprint specifies FastAPI, Gemini, a Streamlit frontend, and TXT/DOCX/PDF exports. The final frontend architecture should be confirmed against the supplied implementation before deployment.

# 2. Project Objectives

Collect document type and relevant details.

Generate a first draft with Gemini when configured.

Provide a preview and editing workflow where implemented.

Export to TXT, DOCX, and PDF.

Support key-term review where implemented.

Provide a demo fallback if available.

# 3. Technology Stack

| Component | Technology / Purpose |
| --- | --- |
| Backend | Python, FastAPI, Uvicorn — document APIs. |
| AI | Google Gen AI SDK / Gemini — draft generation. |
| Frontend | Streamlit per blueprint; confirm against actual implementation. |
| Export | python-docx, PDF generation library, text output. |
| Configuration | .env/environment variables — protect API keys. |
| Testing | Automated and manual checks — validate generation and exports. |

# 4. Phase-wise Development Plan

## Phase 1: Requirements and document scope

Objective: Define supported document types, fields, and limitations.

Activities

Identify supported types, such as employment contracts, NDAs, and lease agreements where implemented.

Map required fields for each type.

Define preview, editing, key-term review, and export requirements.

Explain that output is a draft requiring review.

Deliverables

Requirements checklist

Document-type/input matrix

User workflow

Completion criteria: Each implemented type has defined inputs and expected output.

## Phase 2: Environment and architecture

Objective: Set up the project and its configuration.

Activities

Create a Python virtual environment.

Install project dependencies.

Organize API routes, generation logic, UI, and export utilities.

Use environment variables for secrets.

Confirm the frontend architecture against the actual codebase.

Deliverables

Project structure

Dependency file

Environment example

Setup guide

Completion criteria: The application starts using documented commands.

## Phase 3: Input forms and templates

Objective: Collect the information required for each draft.

Activities

Build a document-type selector.

Create fields for parties, dates, terms, and other relevant details.

Validate required fields and show clear messages.

Create consistent document layouts and branding where configured.

Deliverables

Input forms

Validation rules

Document templates

Completion criteria: Valid information can be submitted for supported document types.

## Phase 4: Gemini generation engine

Objective: Generate drafts from document type and user inputs.

Activities

Construct prompts based on supplied facts.

Call Gemini through the configured SDK.

Avoid inventing missing names, dates, amounts, or legal facts.

Handle missing keys and API errors.

Use a clearly identified template fallback if included.

Deliverables

Generation module

Prompt templates

Error handling

Fallback behavior where available

Completion criteria: The app returns a draft or a clear actionable error.

## Phase 5: Preview and editing

Objective: Let users review and edit drafts before export.

Activities

Display generated text in a readable preview.

Allow editing where supported.

Ensure edited text is preserved for export.

Extract or highlight key terms where implemented.

Deliverables

Draft preview

Editing controls

Key-term review

Completion criteria: The user can inspect and edit the draft before download.

## Phase 6: Multi-format export

Objective: Generate TXT, DOCX, and PDF outputs.

Activities

Implement TXT export.

Implement DOCX export with readable headings and spacing.

Implement PDF export with page layout.

Add logo, header, and footer where configured.

Test long documents, special characters, and page breaks.

Deliverables

TXT export

DOCX export

PDF export

Branding configuration

Completion criteria: Each supported format opens and contains the final edited content.

## Phase 7: Testing and QA

Objective: Test the end-to-end drafting and export workflow.

Activities

Test every implemented document type.

Test missing and invalid inputs.

Verify preview edits are reflected in downloads.

Open exported DOCX and PDF files to inspect formatting.

Test missing API key and API failure behavior.

Avoid unnecessary logging of confidential content.

Deliverables

Test cases

Test outcomes

Issue list

Completion criteria: Core local workflows pass; live Gemini is tested with a valid key.

## Phase 8: Deployment, security, and handover

Objective: Prepare for local demonstration and identify production requirements.

Activities

Install dependencies in a clean environment.

Configure Gemini credentials locally.

Verify the main page, generation, preview, and exports.

Document settings and logo configuration.

Before public hosting, add authentication, HTTPS, rate limits, and data retention controls.

Deliverables

Runnable package

README

Demo checklist

Security improvement list

Completion criteria: A reviewer can run the documented local workflow.

# 6. Final Acceptance Checklist

☐ Dependencies install in a clean environment.

☐ Application starts using documented commands.

☐ Required fields are validated.

☐ Draft generation works with a valid Gemini key.

☐ Fallback works if included.

☐ Preview edits are reflected in exports.

☐ TXT, DOCX, and PDF files open correctly.

☐ Branding is applied where configured.

☐ Secrets and sensitive information are handled securely.

☐ Legal-review limitations are visible.

# 7. Limitations and Future Improvements

Generated documents are drafts, not legal advice or a guarantee of enforceability.

A qualified lawyer should review documents for the relevant jurisdiction before signing or relying on them.

Avoid entering unnecessary confidential or sensitive information.

Never expose API keys in frontend code or source control.

Before production, add access controls, HTTPS, retention/deletion rules, and suitable audit logging.

Document note: This is a phase-wise development and handover document. Confirm each acceptance item against the actual running application before claiming production readiness.